# LION IMPORTS FIELD SALES PORTAL

## Multi-Agent Application Build and Project Governance Specification

You are being assigned responsibility for planning, designing, documenting, building, testing and preparing for deployment of a secure internal Field Sales Portal for Lion Imports.

This is not a request to immediately generate an entire application without planning.

You must first establish a controlled multi-agent development environment, produce the required planning artifacts, identify unanswered business questions, document assumptions, design the architecture and then execute the project in approved phases.

The application will initially support CRM activity and structured sales-order requests for a field sales team. NetSuite will remain the official ERP and accounting system.

The first production release must not automatically create invoices, fulfill orders, accept payments or modify customer financial records.

# 1. PRIMARY BUSINESS OBJECTIVE

Build a secure, mobile-friendly Field Sales Portal that allows authorized Lion Imports sales representatives to:

- Sign in using an approved email address.

- Access only the customers and territories assigned to them.

- Search for customers and store locations.

- review synchronized customer information.

- Review a simplified product catalogue.

- Record store visits.

- Record telephone calls and other customer interactions.

- Add structured notes.

- Upload store, shelf, display and merchandising photos.

- Create follow-up tasks.

- Record opportunities and sales leads.

- Prepare structured sales-order requests.

- Submit those order requests to an internal review queue.

- Review the status of previously submitted requests.

- See the NetSuite sales-order number after an internal employee enters or imports the order into NetSuite.

Managers must be able to:

- Review activity across their assigned sales team.

- Review all customer activity within their region.

- Review order requests.

- Assign or reassign follow-ups.

- Review sales-representative performance.

- Export operational reports.

- Review audit logs where permitted.

Administrators must be able to:

- Authorize, suspend and deactivate users.

- Assign roles.

- Assign territories and customers.

- Maintain application configuration.

- Maintain product and customer mappings.

- Review synchronization results.

- Review integration failures.

- Manage order-request statuses.

- Review system audit records.

# 2. PHASE 1 PROJECT BOUNDARY

The initial project must use a deliberately controlled architecture.

## Included in Phase 1

- Secure authentication

- Authorized-email access control

- Role-based access control

- Territory-based customer access

- Customer and store directory

- Customer profile

- Customer contacts

- Customer addresses

- Recent customer activity

- Store-visit records

- Telephone-call records

- General customer-interaction records

- Notes

- Follow-up tasks

- Photo and document attachments

- Product catalogue

- Simplified pricing information

- Structured order-request entry

- Internal order-review queue

- Order-request status tracking

- CSV or structured export for NetSuite entry

- Manual capture of the resulting NetSuite sales-order number

- Basic customer-data synchronization

- Basic item-data synchronization

- Basic pricing-data synchronization

- Rep dashboard

- Manager dashboard

- Administrator dashboard

- Audit logs

- Error logs

- User documentation

- Administrator documentation

- Technical documentation

- Test documentation

## Specifically excluded from Phase 1

Do not implement any of the following without a later written approval:

- Automatic NetSuite sales-order creation

- Automatic invoice creation

- Automatic item fulfillment

- Customer payment processing

- Credit memo creation

- Return authorization creation

- Automatic customer financial changes

- Automatic credit-limit changes

- Automatic order approval

- Real-time tax calculation outside NetSuite

- Offline synchronization

- Payroll or commission payments

- Destructive changes to NetSuite records

- Two-way customer master synchronization

- Unrestricted access to customer financial information

- Production deployment without approval

- Storage of NetSuite credentials in frontend code

- Shared salesperson login credentials

# 3. PROJECT OPERATING PRINCIPLES

Every agent must follow these principles.

## 3.1 Plan before execution

Before changing code, database structure, infrastructure or configuration:

- Review the current project state.

- Review applicable project documentation.

- Identify dependencies.

- Identify security consequences.

- Identify data-migration consequences.

- Define acceptance criteria.

- Define a rollback approach.

- Record the planned work.

- Obtain approval when the task crosses an approval gate.

## 3.2 No silent assumptions

All meaningful assumptions must be recorded in:

/docs/project/ASSUMPTIONS.md

Each assumption must include:

- Assumption ID

- Assumption

- Reason for assumption

- Risk if incorrect

- Project area affected

- Whether owner confirmation is required

- Date created

- Current status

## 3.3 No hidden scope expansion

Agents must not add major features simply because they seem useful.

Potential enhancements must be added to:

/docs/project/FUTURE-ENHANCEMENTS.md

They must not be built unless approved.

## 3.4 Security is mandatory

Security must be designed into every layer.

The browser and frontend are untrusted.

Authentication alone is not sufficient authorization.

All sensitive reads and writes must be protected by:

- Server-side authorization checks

- Database row-level security

- Role checks

- Territory checks where applicable

- Input validation

- Audit logging

- Appropriate rate limits

- Secure secrets management

## 3.5 Documentation is a required deliverable

A feature is not complete until:

- The code is complete.

- Automated tests pass.

- Manual acceptance testing is documented.

- Security implications are reviewed.

- User-facing documentation is updated.

- Administrator documentation is updated.

- Technical documentation is updated.

- Change log is updated.

## 3.6 Human approval for high-risk actions

No agent may independently:

- Deploy to production

- Connect to production NetSuite

- Delete production data

- Reset production authentication

- Rotate production credentials

- Change production DNS

- Enable automated NetSuite transactions

- Alter financial records

- Disable security controls

- Merge unreviewed high-risk code

# 4. USER COMMUNICATION AND COLOUR RULES

When presenting decisions or questions to the project owner, use the following formatting.

## Owner action required

Use red text for statements explaining that the owner must provide information, make a decision or perform an external action:

OWNER ACTION REQUIRED: Insert the required action here.

## Direct question for the owner

Use blue text for each specific question that requires an answer:

QUESTION: Insert one clear question here.

Do not combine multiple unrelated questions into one paragraph.

Number every owner question using a persistent identifier:

- Q-001

- Q-002

- Q-003

Example:

OWNER ACTION REQUIRED: Confirm the email domain that will be authorized for application access.

Q-001: What company email domain should be permitted?

If coloured HTML is not rendered by the current interface, use this fallback:

- 🔴 OWNER ACTION REQUIRED

- 🔵 QUESTION Q-001

Never allow formatting limitations to hide an owner decision.

Maintain all unanswered questions in:

/docs/project/OWNER-QUESTIONS.md

The file must contain:

| Question ID | Category | Question | Why needed | Blocking? | Date asked | Answer | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |

Do not repeatedly ask an answered question.

# 5. MULTI-AGENT ORGANIZATIONAL MODEL

Create a multi-agent structure with one primary orchestrator and the specialist agents listed below.

Each agent must have:

- A written mandate

- A defined scope

- Explicit non-responsibilities

- Inputs

- Outputs

- Quality checks

- Handoff requirements

- Escalation conditions

- Required documentation

- Completion criteria

Create the agent definitions under:

/.agents/

Recommended structure:

.agents/
  orchestrator/
    AGENT.md
  product-business-analysis/
    AGENT.md
  solution-architecture/
    AGENT.md
  user-experience/
    AGENT.md
  database-data-governance/
    AGENT.md
  authentication-security/
    AGENT.md
  frontend-development/
    AGENT.md
  backend-development/
    AGENT.md
  netsuite-integration/
    AGENT.md
  quality-assurance/
    AGENT.md
  devops-release/
    AGENT.md
  technical-writing-training/
    AGENT.md
  privacy-compliance/
    AGENT.md

Create reusable Antigravity skills under:

/.agent/skills/

Create workspace rules that apply to all agents.

# 6. ORCHESTRATOR AGENT

## Name

Program Orchestrator and Delivery Manager

## Mission

Coordinate the complete project, maintain scope, assign work to specialist agents, enforce quality gates, resolve conflicts, maintain project documentation and ensure that no component progresses without meeting its prerequisites.

## The orchestrator must not

- Write major application features unless necessary to unblock a specialist.

- Approve its own high-risk work.

- override security-agent findings without owner approval.

- Conceal unresolved defects.

- Deploy to production without owner approval.

- Treat generated code as verified merely because it compiles.

## Required orchestrator responsibilities

- Inspect the workspace.

- Create and maintain the project charter.

- Create the product backlog.

- Create task dependencies.

- Route tasks to specialist agents.

- Define acceptance criteria before implementation.

- Track open questions and assumptions.

- Track risks and decisions.

- Enforce documentation requirements.

- Request independent reviews.

- Prevent two agents from editing the same critical files concurrently.

- Reconcile conflicting recommendations.

- Maintain a release-readiness dashboard.

- Prepare owner review packages.

- Stop work when a blocking security or data-integrity issue is found.

- Produce a final release recommendation but not independently authorize production deployment.

## Required orchestrator artifacts

Create:

/docs/project/PROJECT-CHARTER.md
/docs/project/PROJECT-ROADMAP.md
/docs/project/SCOPE.md
/docs/project/BACKLOG.md
/docs/project/ASSUMPTIONS.md
/docs/project/OWNER-QUESTIONS.md
/docs/project/DECISION-LOG.md
/docs/project/RISK-REGISTER.md
/docs/project/DEPENDENCY-MAP.md
/docs/project/STATUS-REPORT.md
/docs/project/FUTURE-ENHANCEMENTS.md
/docs/project/CHANGELOG.md
/docs/project/DEFINITION-OF-DONE.md

## Orchestrator decision process

For every substantial task:

- Confirm scope.

- Identify dependencies.

- Assign a primary agent.

- Assign an independent reviewer.

- Define expected artifacts.

- Define tests.

- Define acceptance criteria.

- Execute.

- Review outputs.

- Return failed work for correction.

- Record completion.

- Present owner approval package when required.

# 7. PRODUCT AND BUSINESS ANALYSIS AGENT

## Mission

Translate Lion Imports’ business processes into clear requirements and workflows.

## Responsibilities

- Document user personas.

- Document business workflows.

- Define field requirements.

- Define validation rules.

- Define order-request statuses.

- Define customer-activity types.

- Define task and follow-up rules.

- Define manager reporting requirements.

- Define operational metrics.

- Identify business exceptions.

- Create user stories.

- Create acceptance criteria.

- Maintain a business glossary.

## Required personas

At minimum:

- Field Sales Representative

- Regional Sales Manager

- Head of Sales

- Order Entry Employee

- Portal Administrator

- Executive Viewer

- NetSuite Administrator

- Technical Support Administrator

## Required workflow documents

Create:

/docs/business/PERSONAS.md
/docs/business/BUSINESS-GLOSSARY.md
/docs/business/CURRENT-STATE-PROCESS.md
/docs/business/FUTURE-STATE-PROCESS.md
/docs/business/CUSTOMER-ACTIVITY-WORKFLOW.md
/docs/business/ORDER-REQUEST-WORKFLOW.md
/docs/business/FOLLOW-UP-WORKFLOW.md
/docs/business/USER-STORIES.md
/docs/business/BUSINESS-RULES.md
/docs/business/REPORTING-REQUIREMENTS.md
/docs/business/EXCEPTION-SCENARIOS.md

## Minimum order-request status model

Propose and document statuses including:

- Draft

- Submitted

- Under Review

- Information Required

- Approved for Entry

- Entered in NetSuite

- Rejected

- Cancelled

- On Hold

Define:

- Who may move an order into each status

- Required fields for each transition

- Notifications triggered

- Audit events generated

- Whether the order may still be edited

- Whether the rep must acknowledge changes

# 8. SOLUTION ARCHITECTURE AGENT

## Mission

Design a secure, maintainable and replaceable application architecture.

## Preferred initial stack

Use the existing Lovable-generated application as the starting point when available.

Preferred components:

- React and TypeScript frontend

- Lovable Cloud or managed Supabase backend

- PostgreSQL database

- Supabase Authentication

- Supabase Storage

- Server-side Edge Functions

- Git repository as source of truth

- Separate development, staging and production environments where practical

Do not assume the exact stack until the current repository is inspected.

## Architecture requirements

- Mobile-first responsive application

- Separation of frontend, backend and data concerns

- Server-side enforcement of sensitive business rules

- Row-level database security

- Environment-specific configuration

- No production secrets in repository

- Replaceable integration layer

- NetSuite isolated behind a service abstraction

- Reliable audit logging

- Error monitoring

- Retry-safe synchronization

- Idempotent integration operations

- Backup and restoration approach

- Data retention approach

- Minimal collection of personal information

## Required architecture documents

Create:

/docs/architecture/SYSTEM-CONTEXT.md
/docs/architecture/CONTAINER-DIAGRAM.md
/docs/architecture/COMPONENT-DIAGRAM.md
/docs/architecture/DATA-FLOW-DIAGRAM.md
/docs/architecture/INTEGRATION-ARCHITECTURE.md
/docs/architecture/AUTHENTICATION-FLOW.md
/docs/architecture/AUTHORIZATION-MODEL.md
/docs/architecture/ENVIRONMENT-STRATEGY.md
/docs/architecture/ERROR-HANDLING-STRATEGY.md
/docs/architecture/BACKUP-RECOVERY.md
/docs/architecture/ARCHITECTURE-DECISIONS.md

Use Mermaid diagrams where appropriate.

Every architecture decision must be recorded as an ADR containing:

- Context

- Decision

- Alternatives considered

- Advantages

- Disadvantages

- Security implications

- Cost implications

- Migration implications

- Status

# 9. USER EXPERIENCE AGENT

## Mission

Design a simple field-sales experience that works well on a mobile phone and minimizes data-entry effort.

## UX principles

- Mobile first

- Large touch targets

- Minimal typing

- Clear save states

- Clear submission confirmation

- Obvious offline/error state

- No hidden destructive actions

- Accessible contrast

- Consistent terminology

- Simple navigation

- Fast customer search

- Autosave drafts where safe

- Confirmation before final order submission

## Required screens

At minimum:

- Sign-in

- Access denied

- Home dashboard

- Customer search

- Customer list

- Customer profile

- Customer contacts

- Customer activity timeline

- New store visit

- New phone call

- New general interaction

- New follow-up task

- Follow-up list

- Product catalogue

- Product detail

- New order request

- Order-request review

- Order submission confirmation

- My submitted orders

- Order-request detail

- Manager dashboard

- Order review queue

- User administration

- Territory administration

- Integration-monitoring screen

- Audit-log screen

- User profile

- Help and support

## Required UX artifacts

Create:

/docs/ux/INFORMATION-ARCHITECTURE.md
/docs/ux/NAVIGATION-MODEL.md
/docs/ux/SCREEN-INVENTORY.md
/docs/ux/USER-FLOWS.md
/docs/ux/FORM-SPECIFICATIONS.md
/docs/ux/VALIDATION-MESSAGES.md
/docs/ux/ACCESSIBILITY-CHECKLIST.md
/docs/ux/MOBILE-TEST-PLAN.md
/docs/ux/WIREFRAMES/

Before implementing major screens, produce wireframes or low-fidelity mockups and create an owner review package.

# 10. DATABASE AND DATA-GOVERNANCE AGENT

## Mission

Design the database model, access rules, data integrity protections, import mappings and retention controls.

## Required initial entities

Evaluate and formally model:

- User Profile

- Authorized Email

- Role

- Permission

- Territory

- User Territory

- Customer

- Customer Location

- Customer Contact

- Customer Assignment

- Product

- Product Category

- Product Price

- Customer-Specific Price

- NetSuite Mapping

- Customer Activity

- Visit

- Phone Call

- Interaction Note

- Attachment

- Follow-Up Task

- Opportunity

- Order Request

- Order Request Line

- Order Status History

- Order Review Comment

- NetSuite Order Reference

- Synchronization Job

- Synchronization Result

- Synchronization Error

- Audit Event

- Application Setting

- Notification

- Import Batch

## Data-design requirements

- Use UUIDs for portal records where appropriate.

- Store NetSuite internal IDs separately.

- Enforce unique external mappings.

- Use foreign keys.

- Use check constraints where appropriate.

- Track created and updated timestamps.

- Track created-by and updated-by identities.

- Use soft deletion for appropriate business records.

- Do not silently overwrite historical activity.

- Preserve order-status history.

- Preserve audit history.

- Prevent orphaned order lines.

- Prevent duplicate NetSuite mappings.

- Store monetary values using suitable decimal types.

- Store currency separately.

- Store timestamps consistently and render in the user’s locale.

- Avoid unnecessary duplication of sensitive NetSuite information.

## Row-level security

Design and test explicit RLS policies for every user-accessible table.

At minimum:

- Sales representatives see their own profile.

- Sales representatives see customers assigned to their permitted territories.

- Sales representatives see activities permitted by territory and assignment.

- Sales representatives may create activities attributed to themselves.

- Sales representatives may not impersonate another user.

- Sales representatives see only their permitted order requests.

- Managers see users and customers within their management scope.

- Order-entry users see submitted order requests.

- Administrators receive explicitly defined access.

- Service roles are never exposed to the frontend.

- Anonymous users see no protected business data.

## Required data documents

Create:

/docs/data/ENTITY-RELATIONSHIP-DIAGRAM.md
/docs/data/DATA-DICTIONARY.md
/docs/data/TABLE-SPECIFICATIONS.md
/docs/data/RLS-MATRIX.md
/docs/data/DATA-CLASSIFICATION.md
/docs/data/DATA-RETENTION.md
/docs/data/IMPORT-MAPPING.md
/docs/data/NETSUITE-FIELD-MAPPING.md
/docs/data/MIGRATION-PLAN.md
/docs/data/RESTORE-VALIDATION.md

# 11. AUTHENTICATION AND SECURITY AGENT

## Mission

Protect customer data, application access, integration credentials and administrative functions.

This agent has authority to block a release for unresolved critical or high-severity security findings.

## Authentication requirements

Implement:

- Individual user accounts

- Email verification

- Approved-email authorization

- Optional company-domain restriction

- Role assignment

- User activation and suspension

- Session expiration

- Secure password or supported OAuth login

- Password-reset process

- Optional multi-factor authentication

- Administrative account protection

An authenticated user must still be denied access unless their email is active in the authorized-user table.

## Authorization requirements

Authorization must be enforced in:

- Database RLS policies

- Edge Functions or backend endpoints

- Administrative interfaces

- Business-service methods

Frontend visibility is not an authorization control.

## Security requirements

- No secrets in browser bundles

- No secrets in source control

- No service-role key in frontend code

- No NetSuite credentials in frontend code

- Validate every backend request

- Validate file types and sizes

- Sanitize user-generated content

- Protect against cross-site scripting

- Protect against injection

- Apply rate limiting where feasible

- Use secure response headers

- Review cross-origin settings

- Restrict storage buckets

- Use signed URLs for protected attachments where appropriate

- Avoid logging secrets or unnecessary personal information

- Create actionable security logs

- Define account-lockout or abuse response

- Define incident-response process

- Define access-review process

- Define user-offboarding process

## Required threat model

Threat-model at least:

- Unauthorized registration

- Former employee access

- Territory bypass

- Rep impersonation

- Manager privilege escalation

- IDOR/direct record access

- Service-key exposure

- NetSuite credential exposure

- Malicious file upload

- Stored XSS in notes

- Duplicate order submission

- Order tampering

- Price tampering

- Audit-log alteration

- API abuse

- Data scraping

- Cross-tenant or cross-region data access

- Backup exposure

- Improper admin access

## Required security documents

Create:

/docs/security/THREAT-MODEL.md
/docs/security/SECURITY-REQUIREMENTS.md
/docs/security/AUTHENTICATION-DESIGN.md
/docs/security/AUTHORIZATION-TEST-MATRIX.md
/docs/security/SECRET-MANAGEMENT.md
/docs/security/SECURITY-TEST-PLAN.md
/docs/security/INCIDENT-RESPONSE.md
/docs/security/USER-OFFBOARDING.md
/docs/security/ACCESS-REVIEW.md
/docs/security/SECURITY-FINDINGS.md
/docs/security/RELEASE-SECURITY-SIGNOFF.md

# 12. FRONTEND DEVELOPMENT AGENT

## Mission

Implement the user interface according to approved UX specifications and secure architectural patterns.

## Frontend requirements

- TypeScript strict mode

- Reusable components

- Consistent form patterns

- Responsive design

- Accessible labels

- Keyboard accessibility

- Loading indicators

- Empty states

- Error states

- Retry options where appropriate

- Confirmation screens

- Draft-preservation behavior

- Safe handling of expired sessions

- No direct use of elevated database credentials

- No assumption that hidden controls prevent access

## Frontend quality requirements

- Avoid oversized components.

- Separate business logic from presentation.

- Avoid duplicated validation logic.

- Use centralized types.

- Use centralized permission helpers for display decisions.

- Do not expose internal IDs unnecessarily.

- Write component tests for critical forms.

- Test mobile widths.

- Test poor-network behavior.

- Test double-click and repeated-submission behavior.

## Frontend documentation

Create:

/docs/development/FRONTEND-ARCHITECTURE.md
/docs/development/COMPONENT-LIBRARY.md
/docs/development/FRONTEND-CONVENTIONS.md
/docs/development/FORM-BEHAVIOUR.md

# 13. BACKEND DEVELOPMENT AGENT

## Mission

Implement secure business logic, data validation, workflow services, notifications, synchronization support and administrative services.

## Backend requirements

- All privileged actions occur server-side.

- Validate authenticated user identity.

- Validate authorization for every protected operation.

- Validate all request schemas.

- Return safe error messages.

- Log technical correlation IDs.

- Prevent duplicate submissions.

- Use database transactions for multi-step changes.

- Implement idempotency keys where appropriate.

- Separate integration logic from business logic.

- Make synchronization retry-safe.

- Record synchronization attempts.

- Record failures without exposing secrets.

- Use least-privilege service access.

- Add automated tests for business rules.

## Required backend services

At minimum:

- Authorization service

- Customer-access service

- Customer-activity service

- Follow-up service

- Attachment service

- Product service

- Pricing service

- Order-request service

- Order-review service

- User-administration service

- Territory service

- Audit service

- Synchronization service

- Notification service

- Export service

## Order-request protections

- Recalculate totals server-side.

- Do not trust prices submitted by the browser.

- Validate product availability status.

- Validate customer access.

- Validate order quantities.

- Validate units of measure.

- Validate pack-size increments.

- Preserve submitted snapshots.

- Record later changes.

- Prevent duplicate final submission.

- Require explicit confirmation.

- Generate a human-readable portal order number.

# 14. NETSUITE INTEGRATION AGENT

## Mission

Design and implement a safe, limited and observable one-way NetSuite data integration for Phase 1.

## Integration posture

NetSuite remains the source of truth for:

- Customer master

- Customer addresses

- Customer terms

- Customer status

- Item master

- Item status

- Approved price information

- Official sales orders

- Fulfillment

- Invoices

- Accounting balances

The portal is the source of truth for:

- Portal users

- Store visits

- Phone calls entered in the portal

- Portal notes

- Photos

- Portal follow-ups

- Draft order requests

- Order-review workflow

- Portal audit records

## Phase 1 integration direction

Primarily:

NetSuite → Portal

For orders:

Portal order request
    → Internal review
    → CSV/manual NetSuite entry
    → NetSuite sales-order number manually recorded in portal

Do not automatically create NetSuite transactions during the initial release.

## Authentication

Prepare the integration design for NetSuite OAuth 2.0.

Do not store NetSuite user passwords.

Do not place client secrets, tokens or refresh tokens in frontend code.

Store integration secrets in approved server-side secret storage.

Use a least-privilege NetSuite integration role.

## Initial synchronized data

Propose field mappings for:

### Customer

- NetSuite internal ID

- Customer number

- Company/store name

- Parent customer

- Subsidiary

- Active/inactive status

- Sales representative

- Territory

- Price level

- Terms

- Currency

- Default shipping address

- Permitted contacts

- Credit-hold indicator, if approved

- Last-modified timestamp

### Customer address

- NetSuite address internal ID

- Customer

- Address label

- Address line 1

- Address line 2

- City

- Province/state

- Postal code

- Country

- Default shipping indicator

- Default billing indicator

### Item

- NetSuite internal ID

- SKU

- UPC, if available

- Display name

- Sales description

- Item type

- Active/inactive status

- Product category

- Unit of measure

- Case pack

- Minimum order quantity

- Approved image reference

- Base price or approved portal price

- Last-modified timestamp

## Synchronization design

Start with a scheduled incremental synchronization where practical.

Provide:

- Initial full-load process

- Incremental-load process

- Pagination

- Rate-limit handling

- Retry logic

- Exponential backoff where appropriate

- Idempotent upserts

- Deleted/inactive-record strategy

- Field-transformation rules

- Error quarantine

- Manual retry

- Synchronization dashboard

- Reconciliation report

- Last-successful-sync indicator

## Integration sandbox requirement

Use sample data or a NetSuite sandbox/non-production environment during development.

Do not connect to production NetSuite until the owner explicitly approves it.

## NetSuite integration documents

Create:

/docs/integration/NETSUITE-INTEGRATION-OVERVIEW.md
/docs/integration/NETSUITE-PREREQUISITES.md
/docs/integration/NETSUITE-ROLE-PERMISSIONS.md
/docs/integration/NETSUITE-OAUTH-SETUP.md
/docs/integration/CUSTOMER-SYNC.md
/docs/integration/ITEM-SYNC.md
/docs/integration/PRICING-SYNC.md
/docs/integration/SYNC-SCHEDULING.md
/docs/integration/ERROR-RECOVERY.md
/docs/integration/RECONCILIATION.md
/docs/integration/ORDER-CSV-SPECIFICATION.md
/docs/integration/PHASE-2-AUTOMATION-DESIGN.md

## NetSuite licensing caution

Record the need for written confirmation from Oracle or the company’s NetSuite account representative regarding any licensing consequences of indirect portal access.

Do not state that the portal eliminates NetSuite licensing requirements unless this has been confirmed in writing.

# 15. PRIVACY AND COMPLIANCE AGENT

## Mission

Ensure the application collects, displays and retains only the information required for legitimate business purposes.

## Responsibilities

- Classify stored information.

- Identify personal information.

- Recommend data minimization.

- Recommend retention periods.

- Define attachment restrictions.

- Define acceptable-use rules.

- Define employee-monitoring disclosures where applicable.

- Review GPS proposals before implementation.

- Review access logging.

- Review privacy implications of activity tracking.

- Review export and deletion procedures.

- Coordinate with legal counsel where necessary.

## Phase 1 privacy position

Do not add continuous employee GPS tracking.

Do not collect personal customer information that is unnecessary for the business purpose.

Do not expose full customer financial information to field sales representatives without documented approval.

# 16. QUALITY-ASSURANCE AGENT

## Mission

Independently verify that the application satisfies requirements, security controls and expected workflows.

The QA agent must not treat developer statements as evidence.

## Required testing layers

- Static analysis

- Linting

- Type checking

- Unit tests

- Component tests

- Integration tests

- Database tests

- RLS policy tests

- API authorization tests

- End-to-end tests

- Mobile-browser tests

- Manual exploratory tests

- Accessibility tests

- Performance checks

- Regression tests

- Backup restoration test

- Synchronization reconciliation test

## Required test scenarios

At minimum:

- Unauthorized email cannot gain access.

- Disabled user cannot gain access.

- Sales rep cannot view another territory.

- Sales rep cannot edit another rep’s restricted record.

- Manager access follows assigned scope.

- Order-entry user can review submitted orders.

- Order-entry user cannot change unrelated administration settings.

- Anonymous user cannot access protected data.

- User cannot alter prices through browser tools.

- User cannot submit an order for an unauthorized customer.

- Duplicate submission is prevented.

- Invalid file upload is rejected.

- Stored notes cannot execute scripts.

- Session expiry is handled safely.

- Sync failure is visible to an administrator.

- Sync retry does not duplicate records.

- Inactive NetSuite customers are treated appropriately.

- Inactive products cannot be ordered.

- Order totals are calculated server-side.

- Audit history is preserved.

- CSV export reconciles to the approved order.

- NetSuite order reference is displayed only to authorized users.

- Mobile order entry is usable.

- Required fields are enforced.

- Data restoration is validated.

## QA documents

Create:

/docs/testing/MASTER-TEST-PLAN.md
/docs/testing/ACCEPTANCE-TESTS.md
/docs/testing/SECURITY-TESTS.md
/docs/testing/RLS-TESTS.md
/docs/testing/INTEGRATION-TESTS.md
/docs/testing/MOBILE-TESTS.md
/docs/testing/ACCESSIBILITY-TESTS.md
/docs/testing/DEFECT-REGISTER.md
/docs/testing/REGRESSION-CHECKLIST.md
/docs/testing/TEST-RESULTS.md
/docs/testing/RELEASE-QUALITY-SIGNOFF.md

# 17. DEVOPS AND RELEASE AGENT

## Mission

Create repeatable development, test, deployment, monitoring and rollback procedures.

## Requirements

- Git-based source control

- Protected main branch

- Feature branches

- Pull-request reviews

- Automated checks before merge

- Separate environment configurations

- Secret management

- Database migration versioning

- Staging deployment

- Production checklist

- Rollback process

- Monitoring

- Error alerting

- Backup verification

- Dependency update process

- Release versioning

## Required pipelines

At minimum, propose:

- Pull-request validation

- Linting

- Type checking

- Unit testing

- Build verification

- Migration verification

- Staging deployment

- End-to-end test execution

- Manual production approval

- Production deployment

- Post-deployment smoke test

- Rollback procedure

## Required DevOps documents

Create:

/docs/operations/ENVIRONMENT-SETUP.md
/docs/operations/LOCAL-DEVELOPMENT.md
/docs/operations/CI-CD.md
/docs/operations/SECRET-CONFIGURATION.md
/docs/operations/DEPLOYMENT-RUNBOOK.md
/docs/operations/ROLLBACK-RUNBOOK.md
/docs/operations/MONITORING.md
/docs/operations/BACKUP-RUNBOOK.md
/docs/operations/RESTORE-RUNBOOK.md
/docs/operations/SUPPORT-RUNBOOK.md
/docs/operations/RELEASE-CHECKLIST.md

# 18. TECHNICAL-WRITING AND TRAINING AGENT

## Mission

Produce clear documents that allow the owner, users, administrators and future developers to understand and operate the system.

## Required owner-facing documents

Create:

/docs/review/EXECUTIVE-OVERVIEW.md
/docs/review/OWNER-DECISION-PACKAGE.md
/docs/review/PHASE-1-SCOPE-SUMMARY.md
/docs/review/SECURITY-SUMMARY.md
/docs/review/NETSUITE-INTEGRATION-SUMMARY.md
/docs/review/OPERATING-COST-ESTIMATE.md
/docs/review/KNOWN-LIMITATIONS.md

These documents must use plain English.

## Required user documents

Create:

/docs/user/SALES-REP-GUIDE.md
/docs/user/MANAGER-GUIDE.md
/docs/user/ORDER-ENTRY-GUIDE.md
/docs/user/QUICK-START.md
/docs/user/FAQ.md
/docs/user/TROUBLESHOOTING.md

## Required administrator documents

Create:

/docs/admin/ADMINISTRATOR-GUIDE.md
/docs/admin/USER-ACCESS-MANAGEMENT.md
/docs/admin/TERRITORY-MANAGEMENT.md
/docs/admin/SYNC-MONITORING.md
/docs/admin/ORDER-QUEUE-MANAGEMENT.md
/docs/admin/AUDIT-LOG-GUIDE.md
/docs/admin/USER-OFFBOARDING.md

## Required developer documents

Create:

/docs/developer/README.md
/docs/developer/REPOSITORY-STRUCTURE.md
/docs/developer/DEVELOPMENT-STANDARDS.md
/docs/developer/API-REFERENCE.md
/docs/developer/DATABASE-MIGRATIONS.md
/docs/developer/TESTING-GUIDE.md
/docs/developer/CONTRIBUTION-GUIDE.md

## Visual documentation

Where useful, include:

- Annotated screenshots

- Workflow diagrams

- Architecture diagrams

- Data diagrams

- Role-permission matrices

- Field-mapping tables

- Step-by-step examples

Never include real secrets or private customer data in documentation.

# 19. REQUIRED ROLE MODEL

Propose an initial role and permission model based on:

## Sales Representative

Can:

- View assigned customers

- View permitted customer details

- Create and manage their permitted customer activities

- Create follow-ups

- Create draft order requests

- Submit order requests

- View their submitted requests

- View permitted status updates

Cannot:

- Authorize users

- Reassign territories

- Modify synchronized source data

- Approve orders

- Change NetSuite order numbers

- Access audit administration

- View unrestricted customer financial records

## Sales Manager

Can:

- Access permitted team customers

- Review team activities

- Review team follow-ups

- Review order requests

- Reassign appropriate follow-ups

- View management reports

## Order Entry

Can:

- View submitted order requests

- Request clarification

- Mark orders under review

- Mark orders approved for entry

- Mark orders entered in NetSuite

- Record NetSuite sales-order number

- Record internal review notes

- Export approved order data

## Administrator

Can:

- Manage authorized users

- Manage role assignment

- Manage territories

- Manage customer assignments

- Review sync jobs

- Retry appropriate sync failures

- Maintain permitted application settings

## Executive Viewer

Can:

- View aggregated reporting

- View approved business dashboards

- Access no operational editing functions

Create a complete permission matrix before implementing these roles.

# 20. CORE DATA CAPTURE REQUIREMENTS

## Customer activity

Every customer activity should support:

- Customer

- Customer location

- Activity type

- Date and time

- Salesperson

- Contact

- Subject

- Structured notes

- Products discussed

- Outcome

- Follow-up required

- Follow-up date

- Opportunity identified

- Order discussed

- Attachments

- Created timestamp

- Updated timestamp

- Audit history

## Store visit

Additionally support:

- Visit purpose

- Person met

- Contact title

- Merchandising condition

- Display condition

- Estimated inventory observation

- Competitor observation

- Photos

- Next action

Do not implement GPS in Phase 1 unless separately approved.

## Phone call

Additionally support:

- Incoming or outgoing

- Call purpose

- Person contacted

- Call outcome

- Callback required

- Callback date

## Follow-up

Support:

- Assigned user

- Customer

- Related activity

- Due date

- Priority

- Status

- Description

- Completion date

- Completion note

- Escalation indicator

# 21. ORDER-REQUEST REQUIREMENTS

## Order header

Support:

- Portal order number

- Customer

- Ship-to location

- Sales representative

- Customer purchase-order number

- Requested ship date

- Order date

- Currency

- Payment terms snapshot

- Pricing basis

- Shipping instructions

- Customer notes

- Internal notes

- Status

- Subtotal

- Discount

- Freight estimate, when applicable

- Tax estimate, if displayed

- Total estimate

- Submission timestamp

- Submitted by

- NetSuite sales-order number

- NetSuite internal ID, if later synchronized

- NetSuite-entry date

- Entered by

## Order lines

Support:

- Product

- SKU

- Product description snapshot

- Unit of measure

- Case pack

- Quantity

- Unit price

- Discount

- Extended amount

- Rep note

- Availability message

- Active/inactive status

- Validation result

## Order design principles

- Preserve a snapshot of submitted data.

- Never retroactively change historical order details because a product record changed.

- Clearly label portal totals as estimates until entered in NetSuite.

- Do not represent the order as accepted by Lion Imports merely because the rep submitted it.

- Require internal review.

- Maintain all status history.

- Record every material edit after submission.

- Prevent unauthorized price override.

- Clearly flag exceptions.

# 22. REPORTING REQUIREMENTS

## Sales representative dashboard

Include:

- Visits completed

- Calls recorded

- Follow-ups due

- Overdue follow-ups

- Orders submitted

- Orders requiring clarification

- Recent customer activity

- Recently viewed customers

## Manager dashboard

Include:

- Activities by representative

- Activities by territory

- Visits by period

- Calls by period

- Follow-up completion

- Overdue follow-ups

- Order requests by status

- Order-request value

- Customers with no recent activity

- New opportunities

- Activity trend

## Administrator dashboard

Include:

- Active users

- Suspended users

- Sync status

- Last successful sync

- Failed sync records

- Unmapped customers

- Unmapped items

- Storage usage indicator

- Recent administrative changes

- Security alerts where appropriate

Define every metric precisely in the reporting requirements document.

# 23. PROJECT PHASES AND APPROVAL GATES

## Phase 0: Discovery and workspace inspection

Deliver:

- Repository assessment

- Existing Lovable application assessment

- Technology inventory

- Open questions

- Assumption register

- Risk register

- Initial project plan

Do not begin major implementation until Phase 0 documentation is complete.

## Gate 0: Owner discovery review

Present:

- What exists

- What is missing

- Recommended architecture

- Initial questions

- Preliminary cost implications

- Preliminary risk findings

## Phase 1: Business and technical design

Deliver:

- Approved scope

- User stories

- Business workflows

- Architecture

- Data model

- Permission model

- UX wireframes

- NetSuite mapping plan

- Test plan

## Gate 1: Design approval

Do not build production-grade features until design artifacts have been presented for review.

## Phase 2: Foundation

Build:

- Repository structure

- Environment configuration

- Authentication

- Authorized-email table

- User profiles

- Role model

- Territory model

- RLS foundation

- Audit foundation

- Application shell

- CI checks

## Gate 2: Security foundation review

The security and QA agents must independently review authentication, authorization and RLS.

## Phase 3: CRM functions

Build:

- Customers

- Customer locations

- Contacts

- Activities

- Visits

- Phone calls

- Notes

- Attachments

- Follow-ups

- Customer timeline

- Rep dashboard

## Gate 3: CRM acceptance review

Conduct role-based and mobile acceptance testing.

## Phase 4: Product and order-request functions

Build:

- Products

- Pricing display

- Draft orders

- Order lines

- Validation

- Submission

- Review queue

- Status history

- CSV export

- NetSuite order-reference capture

## Gate 4: Order-workflow review

Validate totals, permissions, order states, audit trails and export reconciliation.

## Phase 5: NetSuite read synchronization

Build in non-production first:

- Customer synchronization

- Address synchronization

- Item synchronization

- Approved pricing synchronization

- Job logging

- Error handling

- Reconciliation

## Gate 5: Integration review

NetSuite agent, security agent and QA agent must all sign off.

## Phase 6: Staging and pilot

- Deploy to staging

- Load controlled data

- Create pilot users

- Run user acceptance testing

- Correct defects

- Conduct training

- Test support procedures

## Gate 6: Production readiness review

Present:

- Test results

- Security findings

- Remaining defects

- Known limitations

- Backup result

- Restore result

- Rollback procedure

- Training readiness

- Support readiness

- Owner approval request

## Phase 7: Production deployment

Production deployment requires explicit owner approval.

## Phase 8: Pilot review

After the pilot:

- Review usage

- Review support issues

- Review data quality

- Review order-entry time

- Review user feedback

- Review enhancement requests

- Decide whether automatic pending-order creation should enter Phase 2 planning

# 24. REQUIRED REVIEW PACKAGES

At every gate, the orchestrator must create a concise owner-facing package containing:

- What was completed

- Screenshots or diagrams

- What changed

- What was tested

- Test results

- Security review result

- Open defects

- Open risks

- Assumptions

- Decisions required

- Questions requiring answers

- Recommended next action

All questions must use the colour rules defined earlier.

Do not overwhelm the owner with raw source code unless requested.

Link from the review package to the detailed technical documents.

# 25. AGENT HANDOFF PROTOCOL

Every agent handoff must contain:

- Task ID

- Source agent

- Receiving agent

- Objective

- Inputs reviewed

- Files changed

- Files created

- Decisions made

- Assumptions made

- Tests performed

- Test results

- Known issues

- Security considerations

- Remaining work

- Recommended next step

Store handoffs in:

/docs/handoffs/

No agent may claim completion without a written handoff.

# 26. CODE-REVIEW REQUIREMENTS

Every meaningful code change must have:

- Primary implementation agent

- Independent reviewing agent

- Linked task

- Acceptance criteria

- Automated test evidence

- Security consideration

- Documentation update

Review specifically for:

- Authorization bypass

- RLS weakness

- Exposed secrets

- Input-validation omissions

- Duplicate transaction risk

- Race conditions

- Missing error handling

- Poor data constraints

- Unsafe file upload

- Incomplete audit history

- Accessibility issues

- Mobile usability

- Unnecessary complexity

- Scope expansion

The authoring agent may not be the only approver.

# 27. DEFINITION OF DONE

A feature is complete only when all applicable items are satisfied:

- Requirement documented

- Acceptance criteria documented

- UX approved where applicable

- Architecture reviewed

- Database migration created

- RLS policy created

- Server-side authorization created

- Input validation created

- Audit behavior created

- Unit tests pass

- Integration tests pass

- Security tests pass

- End-to-end tests pass

- Mobile test completed

- Accessibility check completed

- Documentation updated

- No unresolved critical defect

- No unresolved high-severity security defect

- Reviewer approval recorded

- Orchestrator accepts handoff

# 28. INITIAL OWNER QUESTIONS

Add the following questions to /docs/project/OWNER-QUESTIONS.md.

Do not block initial planning while waiting for answers. Use documented assumptions where safe, but do not connect to production systems until the required answers are available.

OWNER ACTION REQUIRED: Confirm the approved company identity and domain information before authentication is configured for production.

Q-001: What exact company name and branding should appear in the portal?

Q-002: What company domain or subdomain should ultimately host the portal?

Q-003: What email domain or domains should be eligible for access?

Q-004: Should access require both an approved email list and a company-domain match?

Q-005: Should users sign in with Google, Microsoft, email/password, one-time email code or a combination?

OWNER ACTION REQUIRED: Confirm the user population and territory structure.

Q-006: Approximately how many sales representatives will use the first release?

Q-007: Approximately how many managers, administrators and order-entry employees will use it?

Q-008: How are sales territories currently defined?

Q-009: Can more than one sales representative have access to the same customer?

Q-010: Should managers see only their region or the full national sales organization?

OWNER ACTION REQUIRED: Confirm the customer information that sales representatives are permitted to see.

Q-011: Should representatives see customer payment terms?

Q-012: Should representatives see open balances or only a simple credit-hold indicator?

Q-013: Should representatives see previous sales-order values and invoice history?

Q-014: How many years or months of customer sales history should be visible?

OWNER ACTION REQUIRED: Confirm the initial order-request rules.

Q-015: Should sales representatives be allowed to override prices?

Q-016: If price overrides are permitted, what approval process is required?

Q-017: Should orders be entered by individual units, inner packs, master cases or all supported units?

Q-018: Are there minimum order quantities, minimum order values or case-pack rules?

Q-019: Should the portal display estimated inventory availability in Phase 1?

Q-020: Should freight be estimated, entered manually or excluded from portal totals?

Q-021: Should taxes be shown as an estimate or left to NetSuite?

Q-022: Who will act as the internal order-entry reviewer?

Q-023: Should approved requests produce one CSV per order or a batch CSV containing multiple orders?

OWNER ACTION REQUIRED: Confirm NetSuite environment and data availability.

Q-024: Is a NetSuite sandbox account available?

Q-025: Which NetSuite subsidiary or subsidiaries should be included?

Q-026: Which NetSuite customer form, item fields and sales-order form are currently used?

Q-027: Are customer territories and assigned sales representatives already maintained accurately in NetSuite?

Q-028: Is customer-specific pricing stored directly on customer-item pricing, through price levels or through custom records?

Q-029: Are units of measure and case-pack information consistently maintained in NetSuite?

Q-030: Are item images currently stored in NetSuite, the company website, Google Drive or another system?

OWNER ACTION REQUIRED: Confirm hosting and repository access.

Q-031: Does the current Lovable website project already have a connected GitHub repository?

Q-032: Is the portal intended to be part of the same repository as the public website or a separate application and repository?

Q-033: Is Lovable Cloud currently being used, or is the project connected to a separate Supabase project?

Q-034: Which person or company currently controls the website, GitHub, domain and Lovable accounts?

# 29. INITIAL ASSUMPTIONS

Until answered, use the following provisional assumptions only for design purposes:

- The portal will use a separate secured subdomain.

- The portal will be separate from the public website’s navigation.

- Every user will have an individual login.

- An approved-email list will be required.

- Sales representatives will have territory-restricted access.

- Phase 1 will not create NetSuite transactions automatically.

- Customer, item and simplified pricing data will sync one way from NetSuite.

- Orders will be submitted into a portal review queue.

- An internal employee will review and enter or import orders into NetSuite.

- The NetSuite sales-order number will be recorded in the portal.

- NetSuite remains the financial system of record.

- The portal will use Canadian English.

- Currency will initially be Canadian dollars unless customer data requires otherwise.

- Dates will display in the business user’s local Canadian time zone.

- Continuous GPS tracking is excluded.

- Production customer data will not be used during early development.

- A targeted professional security review will occur before production deployment.

Record each assumption formally.

# 30. FIRST EXECUTION INSTRUCTIONS

Begin with Phase 0 only.

Do not immediately build the complete application.

Perform the following sequence:

- Inspect the current workspace and repository.

- Identify the current technology stack.

- Identify whether the Lovable project is already present.

- Identify existing authentication, database and hosting configuration.

- Create the proposed folder structure.

- Create the agent definitions.

- Create global and workspace development rules.

- Create the project charter.

- Create the scope document.

- Create the owner-question register.

- Create the assumption register.

- Create the risk register.

- Create the initial architecture recommendation.

- Create the initial project roadmap.

- Create the initial backlog.

- Create an owner review package.

- Stop at Gate 0 and request owner review.

The first response to the owner must include:

- A plain-English summary of the proposed system

- The proposed agent team

- The repository assessment

- The proposed technology stack

- Major risks

- Initial assumptions

- Numbered owner questions

- The work proposed for the next phase

- Links or paths to all generated review documents

Do not expose secret values in the response.

Do not connect to production NetSuite.

Do not deploy to production.

Do not make destructive changes.

# 31. FINAL INSTRUCTION TO THE ORCHESTRATOR

Your objective is not merely to generate code.

Your objective is to produce a reliable, understandable, secure and supportable business system that Lion Imports can own and operate.

Prefer:

- Small verified steps

- Explicit decisions

- Independent review

- Clear documentation

- Reversible changes

- Least privilege

- Human approval

- Measurable acceptance criteria

- Evidence of testing

Avoid:

- Large unreviewed code dumps

- Hidden assumptions

- Unnecessary complexity

- Unapproved features

- Frontend-only security

- Shared credentials

- Undocumented database changes

- Unobservable synchronization

- Premature NetSuite transaction automation

- Claims of completion without verification

Begin Phase 0 now.